* What Software Engineering knowledge and skills have you gained?

**ThymeLeaf – HTML parser which interfaces with Java to produce web content**

**SpringBoot – Full stack development framework**

* Show and describe your project schedule: (through numbers and charts)
  + Number of days since the beginning of the project

**28**

* + Number of days left to finish the project

**36**

* + Total amount of effort hours of the completed tasks

**32**

* + Total amount of effort hours left to finish the project

**49 (of current list of items, subject to change as issues arise)**

* Show the artifacts/deliverables/evidence of the work you have completed
* What problems are you facing and how are you planning to address them?

**The past couple of weeks have been occupied by midterms, finding time to work on the project together has been difficult**

**Setting aside time each week for the project**

* What are the risks and how are you planning to address them?

**Some risks we identified include:**

* + **There is a learning curve for SpringBoot/ThymeLeaf and most if not all members are having to adjust to the new framework.**
    - **Solution: Spend time before project work sessions learning the frameworks.**
  + **Some members use Windows and some use MacOS, causing issues with compatibility of software**
    - **Solution: Devote time to working out compatibility issues and finding solutions to differing program settings**
  + **Range in different levels of experience in programming**
    - **Solution: Account for this by identifying the strengths and weaknesses of individual group members so that help can be provided when necessary and that nobody feels in over their head.**